Project Plan

E-commerce Marketplace

Date : 18/06/2024

Version : 6.0

State : Finished

Author : Serhii Sokyrko

#### Version history

| Version | Date | Author(s) | Changes | State |
| --- | --- | --- | --- | --- |
| 1.0 | 22/02/2024 | Serhii Sokyrko | Initial Documentation and Backlog | Unfinished |
| 2.0 | 29/03/2024 | Serhii Sokyrko | Changes to time plan | Unfinished |
| 3.0 | 19/04/2024 | Serhii Sokyrko | Up to date project plan | Unfinished |
| 4.0 | 14/05/2024 | Serhii Sokyrko | Up to date project plan | Unfinished |
| 5.0 | 06/06/2024 | Serhii Sokyrko | Up to date project plan | Unfinished |
| 6.0 | 18/06/2024 | Serhii Sokyrko | Final touches | Finished |

Contents

1.	Project assignment	3

Context	3

Goal of the project	3

Scope and preconditions	3

Strategy	3

End products	3

2.	Project organisation	5

Stakeholders and team members	5

Communication	5

3.	Activities and time plan	6

Phases of the project	6

4.	Testing strategy and configuration management	7

Testing strategy	7

Test environment and required resources	7

Configuration management	7

5.	Risk	8

Risk and mitigation	8

# Project assignment

## Context

## The project involves developing an e-commerce marketplace where users can buy and sell items securely. The platform will handle all aspects of the delivery process to ensure safe transactions between sellers and buyers. Users will have accounts to manage their transactions, communicate with each other, and track their purchase or sell history.

## Goal of the project

## The goal of the project is to establish a user-friendly e-commerce marketplace where administrators oversee operations, users browse and purchase goods, and sellers manage their listings and earnings. Key features include user profiles, categorized listings, location-based search, seller VIP options, integrated chat, and dynamic delivery cost calculations. Ultimately, the aim is to create a seamless transaction experience while providing administrators with valuable insights for platform optimization.

## Scope and preconditions

| Inside scope: | Outside scope: |
| --- | --- |
| - Core Features (user authentication & authorization, product listings, purchasing a product) | - Third-party Integrations(authorization via API) |
| - User Profiles | - Customer Support |
| 3 Search and Filtering Functionality | - Advanced Analytics and Reports |
| 4 Communication Tools | 4 Hardware for hosting the website. |
| 5 Security and Privacy Measures | 5 All of the required documentation |
| 6 Testing and Quality Assurance |  |

## Strategy

SCRUM strategy of work will be used for this project in order to focus on sprints by necessity of features required to be done by the end of the last sprint.

## End products

# Project organisation

## Stakeholders and team members

| Name | Abbreviation | Role and functions | Availability |
| --- | --- | --- | --- |
| Serhii Sokyrko(506400@student.fontys.nl) | SSD | Developer | Mon – Fri 8:00-18:00(gmt+2) |
| Kuah, Chung W.C. | KUAC01 | Stakeholder | Tue 9:00-12:00, Thu 13:00-16:00 |
| Rabeling, Bart B.T. | RABB01 | Stakeholder | Mon-Tue 13:00-16:00 |
| Marsman, Onno O.H.M. | ? | Stakeholder(partly) | Tue 9:00-12:00, Thu 13:00-16:00 |

## Communication

Communication will be conducted in person during the availability days and as well online through MS Teams and corporative emails of stakeholders and developer.

# Activities and time plan

## Phases of the project

- Sprint 1

  - First setup of the backend part of the project

- Sprint 2

  - Setup of the frontend, incorporation of CI/CD and extra quality checks. Connection between backend and frontend.

- Sprint 3

- Sprint 4

- Sprint 5

- Sprint 6

  - Finalizing project

# Testing strategy and configuration management

## Testing strategy

- Unit Testing

  - Business layer should be covered by unit tests (>80%).

- Integration Testing

  - Develop tests to validate interactions between different components/modules of the system

  - Test integration points such as API endpoints, database connections and third-party service integration.

- End-to-End Testing

  - Conduct end-to-end tests to validate the entire workflow of the e-commerce platform from user interactions to database updates.

- Continuous Integration(CI) and SonarQube

  - Implement CI pipelines to automate the build, test and deployment process.

- Continuous Delivery(CD) and Docker

  - Deployment to Docker.

  - Create Docker files for building Docker images of the backend and frontend applications.

- Performance Testing

  - Measure key performance metrics such as page load times, time to interactive, and overall responsiveness.

  - Identify bottlenecks or performance issues and implement optimizations to improve performance

## Test environment and required resources

- Development

  - IDE: IntelliJ IDEA

  - Version Control: Fontys GitLab

- Testing

  - Docker: For containerization to ensure consistent testing environments and easy deployment of dependencies .

  - When deploying:

    - GitLab CI: For continuous integration to automate building, testing, and deployment processes.

      - JUnit: For unit testing the business layer to ensure at least 80% coverage.

      - SonarQube: For static code analysis and code quality checks as part of continuous integration .

## Configuration management

Fontys GitLab repository

# Risk

## Risk and mitigation

| Risk | Prevention activities | Mitigation activities |
| --- | --- | --- |
| 1 Absence of Stakeholders | Try to establish and plan all further meetings in advance or get in contact with them online. | Contact stakeholder online(email or MS Teams) and urge him to have a meeting. Otherwise contact |